December Progress Review

| Project Details |  |
| --- | --- |
| Student Name: | Samir Sapkota |
| Student Number: | 23045181 |
| Student Email Address: | Ssamir23@tbc.edu.np |
| Date |  |
| Supervisor Name | Santosh sharma |
| Project Title: | Pentest automation tool |

Project Overview

- This project focuses on the design and development of an advanced web-based security scanning platform that provides multiple professional security assessment tools. The main objective is to allow authorised users to analyse web applications and infrastructure for common security vulnerabilities while promoting ethical hacking practices.

Progress To Date

Dissertation and Literature Review: A comprehensive literature review has been completed covering web application security, vulnerability scanning techniques, ethical hacking principles, and existing security tools. This review informed the theoretical framework and technical design of the platform. Technical Development: The backend and frontend development is largely complete. The system is built using the Flask framework with a MySQL database. All planned security scanning tools, authentication mechanisms, VIP membership features, reporting functionality, and history management have been implemented. Key milestones achieved: • Completion of all 14 security scanning tools • Fully functional user authentication and authorisation system • Database integration and schema finalised • VIP membership and payment approval workflow implemented • Responsive user interface completed • Scan history comparison and report generation delivered Challenges encountered and how they were addressed: Several challenges were encountered, including template rendering errors, database connection management issues, and responsive design problems. These were resolved by careful debugging of Jinja2 templates, implementing proper database connection handling, and applying mobile-first CSS design principles. Ethical Approval Status: The Pre-Ethics Review Checklist has been completed. The project is classified as low-risk, with appropriate safeguards in place. Supervisor sign-off is pending.

Feedback and Reflection

Feedback received from the supervisor and peers highlighted strong technical progress and commended the breadth of implemented features. Recommendations were made to improve documentation, increase testing coverage, and optimise performance. Changes or adjustments made based on feedback: Documentation has been improved, code structure refined, and additional logging and testing mechanisms introduced to enhance reliability.

Plans for the Next Phase

Planned activities for the next 6–8 weeks: • Complete user acceptance testing • Fix remaining bugs and edge cases • Optimise system performance • Finalise project documentation and report • Prepare presentation and demonstration - Anticipated challenges and potential solutions: Potential challenges include performance optimisation and final testing. These will be addressed through profiling tools, iterative testing, and continuous supervisor feedback.

# Document Revision History

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | 27th November 2025 | Initial Release |